## Slide 1: Interference Injection Tool Development

## Slide 2: Objective
Your task is to develop a signal processing application called the Interference Injection Tool.
This tool will overlay interference over clean signal data, allowing users to visualize, modify and analyze the interfered signal
You will manage the entire project lifecycle, from planning and development to testing, documentation, and presentation.
Create project management plan
1
Develop the tool
2
Test the tool
3
Create relevant documentation
4
Deliver project deliverables
5
It is up to the team to create project plan and execute the project accordingly.
Present the achievement of your team
6

## Slide 3: 1. Create project management plan
Describe how the team will prepare, execute, monitor, control and close the project.
Consider:
What your team needs to do?
What are the outputs?
What activities should be done to execute the project?
What roles do you need to have in your team and who is going to fulfill these roles?
What is the deadline for the project?
What development approach will you take?
Who are your stakeholders?
How will you communicate with your stakeholders?
What are the risks on the project?
Discussion:
What elements are part of project management plan?

## Slide 4: 2. Develop the tool
Your team will develop the tool according to the requirements stated by stakeholders
Requirements (see Interference Tool Requirement Specification)
Develop the user interface with two main tabs: "Add Interference" and "Analyze Export.„
Implement file import functionalities for clean signals (CSV) and interference data (DAT).
Implement signal and interference visualization.
Add parameters to adjust interference (spectrum width, offset, center frequency, vector length).
Implement interference injection strategies: Round Robin and One-to-All.
Ensure proper export of interfered signal and statistical analysis (mean, max, min)
Discussion:
How will you collect requirements if some are missing or unclear?

## Slide 5: 3. Test the tool
How will you ensure the quality of the code and the tool?
Test the tool using various clean signals and interference data files.
Perform unit tests and integration tests to ensure the correct functionality of all features.
Discussion:
Which tests should be performed in software development?
Who is executing those test?
How are test planned?

## Slide 6: 4. Create relevant documentation
Create relevant documentation that will help users to use the tool and document relevant technical details so it can be maintained once operational
Document the usage of the tool (user manual).
Create technical documentation outlining the implementation details.
Discussion:
What documentation exist in software development projects?

## Slide 7: 5. Deliver project deliverables
Each project has deliverables which needs to be delivered to stakeholders / clients / users.
Prepare and deliver:
Source code of the tool.
User manual and technical documentation.
Final presentation.
Discussion:
What should be delivered in a software development project?

## Slide 8: 6. Present the achievement of your team
At the end of a project your team needs to present the tool and project to the stakeholders
Prepare a presentation that covers:
the project objective,
development process,
tool functionality,
challenges faced,
and lessons learned.
Discussion:
What should be presented to the stakeholders?
How presentation should be prepared?
Who should present the project?

## Slide 9: Thank you